## Slide 1
Medicaid Rate Kernel - Process Overview
Execution proceeds through five controlled stages
Medicaid Rate Kernel
1
01 File Download
02 File Extraction
03 Data Interpretation
04 Data Comparison
05 Data Load
01
File Download
ID #
412
TASKS
File Discovery
Navigate to Download Location
File Availability Validation
File Download
File Post Validation
02
File Extraction
ID #
413
TASKS
Identify Relevant Data
Extract Required Data
Transform & Standardize Data
Data Validation
03
Data
Interpretation
ID #
413
TASKS
Data Parsing
Understand Data Context
Analyze Data Patterns
Apply Business Rules from SOP
Derive Insights from New File
Validate Findings and Make Decisions
Modify Existing SOP Rules
04
Data
Comparison
ID #
413
TASKS
DB Schema Setup
Identify Data Sources
Define Comparison Criteria
Perform Data Matching
Analyze Variances and Make Decisions
Identify Exceptions
Validate Final Results
Review / Approve (Human in the Loop)
05
Data Load
ID #
409
TASKS
Establish Source-to-Target Connection
Map Data to Target Structure
Load Data into Target Repository
Verify Load Completion
Reconcile Data Counts
Report Final Load Results

## Slide 2
Medicaid Rate Kernel - Estimation
File count, pattern count, effort, and cost by module
Medicaid Rate Kernel
2
File Download
FILE COUNT
4,247
PATTERN COUNT
NA
EFFORT (HRS.)
63,705
COST
$4,140,825
File Extraction
FILE COUNT
NA
PATTERN COUNT
748
EFFORT (HRS.)
14,950
COST
$971,750
Data Interpretation
FILE COUNT
NA
PATTERN COUNT
748
EFFORT (HRS.)
22,425
COST
$1,457,625
Data Comparison
FILE COUNT
NA
PATTERN COUNT
748
EFFORT (HRS.)
37,375
COST
$2,429,375
Data Load
FILE COUNT
NA
PATTERN COUNT
748
EFFORT (HRS.)
18,688
COST
$1,214,688
Values reproduced exactly from the supplied workbook screenshots.

## Slide 3
Medicaid Rate Kernel - Framework
Module, task, process and framework details
Medicaid Rate Kernel
3
Module / ID # | Task | Current Process | Solution Approach | Part of the F/W | Reusable
File Download 412 | File Discovery | HPRA | Automation |  | 
 | Navigate to Download Location | HPRA | Automation |  | 
 | File Availability Validation | HPRA | Automation |  | 
 | File Download | HPRA | Automation |  | 
 | File Post Validation | N/A | Automation |  | 
File Extraction 413 | Identify Relevant Data | HPRA | Automation | Yes | Yes
 | Extract Required Data | HPRA | Automation | Yes | Yes
 | Transform & Standardize Data | N/A | Automation | Yes | Yes
 | Data Validation | HPRA | Automation | Yes | Yes
Data Interpretation 413 | Data Parsing | N/A | Automation | Yes | Yes
 | Understand Data Context | HPRA | Automation | Yes | Yes
 | Analyze Data Patterns | HPRA | Automation | Yes | Yes
 | Apply Business Rules from SOP | HPRA | Automation | Yes | Yes
 | Derive Insights from New File | HPRA | Automation | Yes | Yes
 | Validate Findings and Make Decisions | HPRA | Automation | Yes | Yes
 | Modify Existing SOP Rules | HPRA | Automation | Yes | Yes
Data Comparison 413 | DB Schema Setup | N/A | Automation | Yes | Yes
 | Identify Data Sources | HPRA | Automation | Yes | Yes
 | Define Comparison Criteria | HPRA | Automation | Yes | Yes
 | Perform Data Matching | HPRA | Automation | Yes | Yes
 | Analyze Variances and Make Decisions | HPRA | Automation | Yes | Yes
 | Identify Exceptions | N/A | Automation | Yes | Yes
 | Validate Final Results | N/A | Automation | Yes | Yes
 | Review / Approve (Human in the Loop) | HPRA | HPRA | N/A | N/A
Data Load 409 | Establish Source-to-Target Connection | CSRA BDA | Automation | Yes | Yes
 | Map Data to Target Structure | CSRA BDA | Automation | Yes | Yes
 | Load Data into Target Repository | CSRA BDA | Automation | Yes | Yes
 | Verify Load Completion | HPRA | Automation | Yes | Yes
 | Reconcile Data Counts | N/A | Automation | Yes | Yes
 | Report Final Load Results | N/A | Automation | Yes | Yes