## Slide 1
CSRA FS Automation Project
Standardizing and automating the CSRA fee schedule process to improve accuracy, efficiency, and scalability.
Objective
Standardize and automate the CSRA fee schedule process across CMS state file download, SOP review and update, master file / QNXT validation, data-load preparation, and latest fee update in QNXT.
Top-Level Metrics / Summary
34
Release 1 Segments
30
Release 2 Released
13
Release 3 Segments
10
Release 4 Segments
Release Status / Plans / Segments
Milestones
Key Milestone
Date / Status
Release 1: MI Pilot, 34 segments
13 Nov target
Development
Release 2: MI / ABH IL / IL DUAL / VA, 30 segments
Completed
Released
Release 3: FL / OK / WV, 13 segments
30 Oct / varies
In Progress
Release 4: NJ / LA / NY, 10 segments
Review pending
Dev Complete
Release 5: OHRS / MD, 12 segments
30 Oct target
QA In Progress
Total scope across Releases 1–5: 99 segments
22 Oct status
In Progress
Accomplishments / In Progress / Next Steps
Accomplishments
• R2 Pass: MI 24 segments; ABH IL 1; IL DUAL 2; VA 3.
• R3 Pass: OK 2 segments.
• Total Pass: 32 segments across these plans.
In Progress
• R1 MI Pilot: 34 segments, development in progress.
• R3 FL / OK / WV: 13 segments, mixed development and review.
• R4 NJ / LA / NY: 10 segments, development complete.
• R5 OHRS / MD: 12 segments, development complete; QA ongoing.
Next Steps
• Close pending business reviews and confirm QNXT load.
• Complete WV development and Release 5 testing.
• Resolve missing or outdated QA files.
• Track 30 Oct and 13 Nov deployment targets.
Status as of 22 Oct 2026:
Scope: R1 34 + R2 30 + R3 13 + R4 10 + R5 12 = 99 segments. Pass reflects tracker comments; scope does not imply release.
Release | Plans | Segments | Development | Current status
Release 1 | MI Pilot | 34 | In Progress | 13 Nov target
Release 2 | MI, ABH IL, IL DUAL, VA | 30 | Completed | Released / Pass
Release 3 | FL, OK, WV | 13 | Completed | Mixed review / dev
Release 4 | NJ, LA, NY | 10 | Completed | Business review
Release 5 | OHRS, MD | 12 | Completed | QA In Progress
12
Release 5 Segments in QA
Notes: Source: supplied Planwise status screenshots dated 22 October 2026, plus requested changes in image(20261022-224002).png. R1: 7+20+7=34 segments. R2: 28 rows, including one 3-segment item, total30: MI24, ABH IL1, IL DUAL2, VA3. R3: 8 rows including one 6-segment item, total13: FL8, OK4, WV1. R4: NJ2, LA3, NY5 =10. R5: OHRS5, MD7 =12. Scope total99. Development R1 in progress; R2 complete; R3 mixed with FL and WV in progress; R4 and R5 complete. R4 awaiting business review, R5 QA in progress. Pass comments show all R2 rows and two OK rows in R3, total32 segments. No scope totals are equated with completed processing or released status. Table shows development and current status separately. Plan abbreviations preserved from tracker.